## Walkthrough Team members:

Anvar Adylov

Kanat Alimanov

Almas Askarov

## The software examined: 3D desktop application in browser

The statement of objectives that were to be accomplished during this walk-through meeting and

Whether they were met

Discussion of the anomalies in the project and proposing the ways to dispose them.

## List of recommendations regarding each anomaly

Missing user login interface – assign a team member to resolve

Improvement desirable way to create a 3D interface, inability to dynamically develop the model – try to find the additional software in order to avoid the problem

## Guidelines to the project development:

Front end desktop application interface due 31st October by Anvar Adylov

Back end application due 26th October by Kanat Alimanov

Database side of the application 2nd November by Almas Askarov

## Any recommendations made by the walk-through team on how to dispose of deficiencies and unre-solved anomalies:

Use js fidlle site to dynamically develop 3d interface

## Proposals made by the walk-through team for follow-up walk-throughs

To test the program on a bugs existence

Continue the search of anomalies unresolved